MANGAUNG METROPOLITAN MUNICIPALITY

INTEGRATED CITY

DEVELOPMENT GRANT

# First Draft Built Environment Performance Plan

# 2017 / 2018

Table of Content

- Introduction                                                                                                                        10

- Spatial Planning and Project Prioritisation                                                                    10

B1     Spatial Targeting

B2     Local Area Planning                                                                                                                34

B3    Project Preparation

B4    Institutional Arrangements and Operating Budget

C    Intergovernmental Project Pipeline                                                                                       47

C1  Intergovernmental Pipeline

C2  Institutional Arrangements and Operating Budget                                                             48

D1 Spatial Budget Mix

D2  Investment Strategy                                                                                                                  50

D3  Institutional Arrangement and Operating Budget

E Implementation                                                                                                                              52

E1 Land Release strategy

E2 Procurement Approach

E3 Institutional Arrangement and Operating Budget

F. Urban Management                                                                                                                      66

F1 Urban Management

F2 strenthening alignment of public transport and housing plans

F5 Institutional Arrangement and Operating Budget

G  Institutional Arrangement and Operating Budget                                                                     67

G1 Cross Cutting Institutional Arrangements

G2 Consolidated Operating Budget

H Reporting and Evaluation                                                                                                                69

H1 Reporting and Evaluation

Annexure 1                                                                                                                                           71

Format for Built Environment Outcomes Indicators & Targets

Glossary

| AND | Airport Development Node |
| --- | --- |
| AFS | Annual Financial Statements |
| AG | Auditor General |
| AMP | Asset Management Plan |
| BEPP | Built Environment Performance Plan |
| BNG | Breaking New Ground |
| BRT | Bus Rapid Transport |
| CBD | Central Business District |
| CBF | Cities Budget Forum |
| CRR | Capital Redemption Reserves |
| CSP | Cities Support Programme |
| DBSA | Development Bank of Southern Africa |
| DORA | Division of Revenue |
| EDS | Economic Development Strategy |
| EIMP | Environmental Implementation and Management Plan |
| EMT | Executive Management Team |
| EPWP | Extended Public Works Programme |
| FSHC | Free State Social Housing Company |
| GRAP | Generally Recognised Accounting Practice |
| HAD | Housing Development Association |
| HSDG | Human Settlements Development Grant |
| IA | Internal Auditor |
| ICDG | Integrated City Development Grant |
| IDP | Integrated Development Plan |
| IHSP | Integrated Human Settlements Plan |
| INEP | Integrated National Electrification Grant |
| IRPTN | Integrated Rapid Public Transport Network |
| ISUS | Informal Settlements Upgrading Strategy |
| ITF | Intermodal Transport Facility |
| ITP | Integrated Transport Plan |
| LED | Local Economic Development |
| LUMS | Land Use Management Scheme |
| MAYCO | Mayoral Committee |
| MFMA | Municipal Financial Management Act |
| MIG | Municipal Infrastructure Grant |
| MLM | Mangaung Local Municipality |
| MMM | Mangaung Metropolitan Municipality |
| MPPMR | Municipal Planning and Performance Management Regulations |
| MSA | Municipal Systems Act |
| MSDF | Metropolitan Spatial Development Framework |
| MTREF | Medium Term Revenue and Expenditure Framework |
| NDPG | Neighborhood Development Partnership Grant |
| NDP | Neighborhood Development Programme Unit |
| PTIG | Public Transport Infrastructure Grand |
| SDBIP’s | Service Delivery and Budget Implementation Plans |
| SIP | Strategic Integrated Projects |
| SMME | Small, Medium and Micro Enterprise |
| SPLUMA | Spatial Planning and Land Use Management Act 2013 |
| UNS | Urban Network Strategy |
| USDG | Urban Settlements Development Grant |
| WC/WDM | Water Conservation/Water Demand Management |
| WWTW | Waste Water Treatment Works |

- Introduction

The Integrated City Development Grant (ICDG) is a new grant for Metropolitan Municipalities, introduced by National Government during the 2013/14 National budget.  The Grant is regarded as a performance grant and aims to incentivise participating Municipalities who transform their cities through effective integration, alignment of sector departments and achieving their development objectives, indicators and targets. The objective is to support the development of more inclusive, liveable, productive and sustainable urban built environments in metropolitan municipalities.

The intended strategic outcome of the ICDG is to stimulate good governance and spatial transformation of metropolitan cities. In support of this, the Mangaung Metropolitan Municipality (MMM) has identified specific, medium-term strategies, objectives and targets, as contained in this Built Environment Performance Plan (BEPP). These strategies, objectives and targets are to be closely monitored during the next financial year in accordance with the Municipality’s Capital Investment Programme.

This Built Environment Performance Plan (BEPP) is a strategic plan that aims to improving the performance of metropolitan built environs over the long term. It also serves as an instrument to enhancing inter-governmental relations and is not only an eligible requirement for the ICDG, but also covers all infrastructure grants including the Urban Settlements Development Grant (USDG), Human Settlements Development Grant (HSDG), Public Transport Infrastructure Grant (PTIG), Neighbourhood Development Partnership Grant (NDPG) and Integrated National Electrification Grant (INEP).

| More specifically, the BEPP relates to the long term growth and development strategies, as well as financial and investment frameworks of the Municipality. Consequently, the BEPP is informed by several existing statutory policy plans of the Municipality, including the Integrated Development Plan (IDP), the Metropolitan Spatial Development Framework (MSDF), the medium term revenue and expenditure framework (MTREF), the Service Delivery and Budget Implementation Plans (SDBIP), reporting requirements in terms of the Municipal Finance Management Act No 56 of 2003 (MFMA), as well as several other performance management and sector plan requirements. |  |  |
| --- | --- | --- |

The MMM is committed towards the spatial transformation of the entire municipal area and strives toward accelerated and inclusive economic growth. In accordance with the Guidance Note of the BEPP, November 2017 and 2018 this document provides a strategic overview of the built environment, outlines the focus areas, strategies, programmes and targets of the municipality, as well as providing for institutional and financial arrangements to achieve the required outcomes and outputs. In complying with the prescribed format of National Treasury, this BEPP will contribute positively to the desired spatial restructuring of Mangaung and improve the overall performance of the built environment.

B

A

# INTRODUCTION AND BACKGROUND

## Guiding documentation

The following documents were used as references in compiling the BEPP;

    - Documents from National Treasury

- Cities Support Programme Guidance Note: Built Environment Performance Plans (BEPPs) Guidance Note for 2017/18 (http://ndp.treasury.gov.za)

- Budget Preparation 2017/18 City Budget Forum.

- Guideline for Framing Built Environment Performance Indicators for Metropolitan Municipalities, February 2017

- Neighbourhood Development Programme Unit Guidance Note: Municipal Guidance on the identification of the Urban Network Elements

- Neighbourhood Development Programme Unit: Key Terminology, July 2013.

- Neighbourhood Development Partnership Programme: Guidance on Municipal Output, May 2013.

- Urban Hub Design Toolkit: Design Methodology for the Urban Network Strategy, March 2013.

- Neighbourhood Development Partnership Grant Programme: Identification of the Urban Hub, Document 1: Methodology Development, Version 7, April 2013.

    - Municipal policy frameworks and supporting documents

- Mangaung Integrated Development Plan, 2017 – 2018.

- Metropolitan Spatial Development Framework, 2017 – 2018.

- Mangaung Medium Term Revenue and Expenditure Framework, 2016/17 – 2017/18.

- Mangaung Draft Annual Budget 2017 / 2018.

- Draft Service Delivery and Budget Implementation Plan (SDBIP) 2017 / 2018.

- Economic data and Sector study for Mangaung Metropolitan Municipality, 2012.

    - Other documents

- Spatial Land Use Management Act No. 16 of 2013

- Division of Revenue Act of 2016 and when enacted 2017

- Mangaung Land Use Management Bylaw  (June 2015)

## Adoption of the BEPP

“The municipal council notes:

a)	The DORA allocation of funding from the Integrated City Development Grant, the Urban Settlement Development Grant, the Human Settlements Development Grant, The Public Transport Infrastructure Grant, the Neighbourhood Development Partnership Grant, and the Integrated National Electrification Grant for the 2015/16 financial year;

b)	An incentive grant will be made available to the Municipality by the National Department of treasury if the municipality demonstrates its commitment and provides evidence of spatial restructuring within its area of jurisdiction.

Therefore the municipal council undertakes to submit this Built Environment Performance Plan for 2015/16 together with the Municipal IDP and SDF, as well as the 2015/16 budget, for approval.

  - The Integration of the IDP , SDF and the BEPP

The IDP process plan is integrated with the SDF and the BEPP process plan. The SDBIP reflect the implementation of the budget in line with the IDP objectives and the BEPP guidelines.

\

A4 . Location of Mangaung

The Mangaung Metropolitan Municipality is located in the Free state province and accessed via the N1, N8 and N6 roads linking the Municipality with the Gauteng to the north , Northern Cape to the west , Lesotho to the east and eastern cape to the south east. The Metro consist of three Urban Nodes of Bloemfontein , Botshabelo and Thaba Nchu and 4 rural towns of Soutpan (47km), De Wetsdorp (80km), Wepener (120km) and Van Stadensrus (160km) located at distances indicated from Bloemfontein.

A

# Spatial Planning and Project prioritisation

## B1 Spatial Targeting

B1.1 Spatial Strategy

B1.1.2 Strategic Objectives

The strategic objectives of the Municipality to striking a balance between providing well located serviced land to poor communities and ensuring economic growth and job creation at the same time, are to;

- Identifying appropriately located land which can be serviced cost effectively;

  - creating sustainable human settlements through undertaking housing developments with secure tenure, which establish and maintain habitable, stable and sustainable public and private residential environments;

  - ensuring viable households and communities in areas allowing convenient access to economic opportunities, health, educational, social amenities, potable water, adequate sanitary facilities and domestic energy supply;

  - correcting spatial disparities through cautiously planned developments and ensure integration between housing and other service sectors such as the economy, infrastructure development, roads, transport, education, health, safety and security, as well as other myriad municipal services.

B.1.1.2 Planning Instruments

The Municipal Integrated Development Plan (IDP), forms the backbone of all planning instruments and serves as the main intervention tool to facilitate spatial and racial integration, effective service delivery, poverty reduction and employment creation, overall economic growth and social justice. More specifically the IDP leads to the formulation of a capital investment framework (budget) that is aimed at promoting equity, efficiency, public and environmental protection and the effective use of scarce recourses. In accordance to circular No 79 of the MFMA No 56 of 20013 Mangaung are effected by the new demarcations and the budget have to be integrated accordingly.

The city’s Spatial Development Framework (SDF) is regarded as the spatial representation of the IDP and acts as a planning instrument to bring about spatial transformation and creating a more compact and efficient built environment. More specifically the SDF is aimed at:

- Supporting an efficient movement system;

- Supporting sustainable Environmental Management;

- Initiating and implementing Corridor Development;

- Managing Urban Growth and densification;

- delineating an urban development boundary; and

- Facilitating sustainable housing environments in appropriate locations.

The SDF is geared towards promoting a compact city model in terms of urban development, including settlement densification and the imposition of an urban edge to maximise the utilisation of infrastructure capacity. All the housing projects within the Bloemfontein City are developed within the urban edge to ensure that the existing infrastructure is fully utilised. The City also developed a Land Use Management Bylaw in accordance with SPLUMA (Act 16 of 2013) which create a legislative framework to evaluate development applications.

The Municipality is also in a process of compiling a new Land Use Management Scheme (LUMS) in accordance with the Spatial Planning and Land Use Management Act, No 16 of 2013. The LUMS will replace older Town Planning Schemes and the purpose thereof is to guide land use management within the entire Municipal area, inclusive of areas that were previously excluded from such schemes.

Other planning instruments that are currently in a process of being compiled by the Municipality include an Integrated Transport Plan (ITP), as well as an Environmental Implementation and Management Plan (EIMP).

    - SDF Interventions

### The Municipal SDF identifies several key issues in terms of urban form and proposes strategies to address these challenges, as indicated in the diagram below.

### Diagram C2.1: Key Issues and Strategies relating to Urban Form.

The SDF interventions to meeting the objectives of the IDP can be summarised as follows:

- The creation of improved spatial efficiencies and development patterns;

- Improving the use of existing investments and resources of the CBD;

- Providing more efficient access to resources for support;

- Maximising existing resources & creating easier access to the supply of new resources;

- Creating greater efficiencies to access locations;

- Intensifying locations that are more accessible;

- Focusing economic investment to maximise the potential of the current situation;

- Improving the existing environmental opportunities through consolidation & maintenance to maximising their benefits; and

  - Providing a spatial transformation to ensure sustained development and investment.

    - Key Economic Strategies to ensure faster growth

Local economic development (LED) is regarded as one of the key priorities for the MMM to ensure spatial transformation.  The Municipality plays an important role in creating the right conditions for sustained growth, and in accepting this challenge the MMM has developed an Economic Development Strategy (EDS) to facilitate and fast track economic growth.

A number of key thrusts and programmes have been identified through the EDS, as summarised below;

- The N8 corridor development will pave the way for creating a corridor with strategic nodal points that will assist in creating a vibrant, sustainable and investor-friendly municipality that can serve as a globally competitive economic centre, attracting new investment to the area.  This initiative will make public transport more sustainable by reducing costs, reducing subsidies and improving the efficiency of transport infrastructure.  It will also attract further residential development along the N8, which coincides with the long term vision from a human settlement perspective, as well as the land acquisition strategy from the Municipality.

- The diversification of the local economy into a balanced assortment of economic sectors. Mangaung has committed to striking certain economic partnerships to invigorate lagging sectors. The City’s economy plays host to a number of parastatals such as Eskom, Transnet and Telkom, which are also the major employers in the city’s economy. The City has also established networks with local businesses through the two main business chambers to communicate the city’s economic intent and to receive consistent engagement from the business community.

- In order to ensure that Mangaung contributes towards facilitating a user-friendly economic and business environment, a range of specific enabling projects have been identified ranging from major investment projects to smaller temporary job creation initiatives, linked to the human settlement programme of the Municipality.

- The Municipality, in co-operation with other spheres of government, need to focus on the creation of development zones and corridors where economic development can be concentrated.

- The support and expansion of SMME’s is a key strategy for the Municipality to broaden the participation in the economy.

- Another key aspect for employment creation is to enhance value adding to local products.

## Strategy implementation and alignment

The central concern underpinning the Built Environment Vision of Mangaung is the need to create a new spatial form, ensure economic prosperity and improving the lives of people in all settlements in its area of jurisdiction.  The focus will be to improving low density developments, sprawling, fragmented and largely mono-functional settlement forms.  More specifically the MMM will strive to achieve the following qualities:

- To generate a wide range of economic opportunities;

- To be convenient to inhabitants to conduct their daily activities, easily and as inexpensively as possible;

- To offer a choice of living conditions to all;

- To be equitable in the sense that all inhabitants have reasonable access to the opportunities and facilities which support living in settlements;

- To promote the efficient use of resources, and

- To give dignity to people through the quality of the public spatial environment.

The diagram below indicates the envisaged spatial integration for sustainability.

In accordance to the Municipal Spatial Development Framework (hereafter SDF) is the spending patterns of the Metro focussed on spending within the urban edge with the idea guard against urban sprawl. The SDF further direct focus areas of investment along corridors and nodal development. The SDF indicate two major integration areas in Bloemfontein which can be regarded as administrative capital of the Metro and the Free State province.

The Municipal SDF put emphasis on rejuvenation of the Bloemfontein CBD and integration between Fauna , Fleurdal and the township suburbs of Batho, Pahameng,Rocklands and Bloemanda indicated as A.

The second area of integration will be  in the area of the Airport on the farm Sunnyside  2640 and Estoire  indicated as B.

Consequently       with the BEPP Process  was resolved to focus priority spending to three integration zones as indicated map below.

Alongside the spatial strategy was embarked in the IPTN study on route analysis to plan transport routes alongside the key development strategy as indicated in the SDF. However based on the demand analysis was found that the phase 1 be the most desirable which focus a linkage between the Batho , Rocklands area to the areas of employment in the CBD,  Hamilton and the University precint. These areas are all within 800m from the IPTN route.

| Urban Network Identification and Prioritisation of Integration Zones |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Integration Zone | Precinct | Project | Source | Budget (R) | Project Cycle |  |  | Status |
|  |  |  |  | 2016/ 2017 | 2016/2017 | 2018/2019 | 2019/ 2020 |  |
| Integration Zone 1 | Waaihoek Precinct | Pedestrian Walkways | NDPG | 47 843 00 |  |  |  |  |
|  |  | Walkway Fan mile |  | 4607871 |  |  |  |  |
|  |  | Bloemspruit Greening |  | 3308302 |  |  |  |  |
|  |  | Urban Pocket Park |  | 5131145 |  |  |  |  |
|  |  | Buitesicht Bridge |  |  |  |  |  |  |
|  | Batho / Phahameng Precinct | Maphisa Road Phase II | PTIG | 76,1 million | 31,6 million | 22.25 million | 22.25 million | Geotech 60% complete. Designs uderway |
|  |  | Vereeninging Ave Ext Bridge | USDG | 84 700 000 | 13 000 000 | 30 000 000 | 40 000 000 |  |
|  | IPTN |  |  |  |  |  |  |  |
|  | Waterfront Precinct | Zooland | Own | ? | R0 | R0 | R0 |  |

| Integration Zone | Precinct | Project | Source | Budget (R) | Project Cycle |  |  | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 2017/ 2018 | 2018/ 2019 | 2019/ 20120 |  |
| Integration Zone 2 | Airport Node |  | Own Funds |  | R0 |  |  | Township establishment to be considered |
|  | Estoire |  | Own Funds |  | R0 |  |  |  |
| Integration Zone 3 | Willows / Universitas Precinct | Park Road Pedestrianisation | NDPG | R 1822390,51 |  |  |  |  |
|  |  | Victoria Rd | NDPG | R 4, 445,489,29 |  |  |  |  |
|  |  | King Edward Rd | NDPG | R 6 441 072,26 |  |  |  |  |
|  |  | Ellla Street | NDPG | R 1 336, 543, 47 |  |  |  |  |

Integration Zone 1 include areas of the Waaihoek Precinct area, Batho and Phameng area. The zone also include phase 1 of the IPTN route with Dark and Silver City along these routes. Dark and Silver City is in particular high density developments. Phase 1 of Maphisa road are completed in the 2015/ 2016 financial year at a cost of R36.1 million. The metro will embark on the contruction of phase 2 of Maphisa road at a cost of R 44, 542, 00 over 3 financial years.

The City also plan to construct the Vereeniging Extention bridge at an estimated cost of R84 470 000.  The development will improve access between the south eastern townships of Rocklands the Hamilton Industrial area and the southern suburbs of Fauna and Fleurdal.

In accordance to Municipal Spatial development framework is this also a high priority area to foster integration in the southern quadrant of Bloemfontein. The Vereeniging Road is an important linkage road between George Lubbe ,  Rudolph Greyling, Inner Ring Road, Rocklands and the Hamilton Industrial Areas. According to the Municipal SDF is the rail line between Vista Park and Fauna viewed to be a barrier line. However with linkage roads will increase integration across the railway line.

Integration Zone 2 include areas of the Buitesig Bridge which is an important linkage road between the Bloemfontein CBD via St Georges Street across the Railway line into the Old East End Industrial area.The linkage road further extent to the Airport Node development to the south of the Bramfischer International Airport.  Mangaung is currently investigating the best options for the access road to be used. The estimated cost will be R 300 and R325 million .

The Airport development is 700ha in extent and is one of the Catalytic Projects of the city. The development consist of civic buildings, business node, mixed use retail and offices, offices and residential, low density residential, medium density residential, high density residential , a hotel and an international convention center.  The development make provision for Civic buildings and a Tertiary Institution which focus on Science park and Innovation.

| Integration Zone | Precinct | Size (ha) | Progress |
| --- | --- | --- | --- |
| 2 | Airport Node | 700 ha | Township establishment |

The Airport Development Node provide for the development of a station that link the Node to East End Industrial and the Bloemfontein CBD to the West and Botshabelo and Thaba Nchu to the east.  The Estoire Development will complement the Airport Node development and the Old Mutual development called the Raceway development. The Estoire development is located directly north of the N8 and the Raceway development . The development will bring residents in close proximity of the Transwerk Industrial site to the west and the ACSA development to the east.

Estoire

Intergation Zone 3 include areas of Park Road in Willows and extent to Pres Brand Street in Universitas linking the CBD with Universitas University Hospital and the University of the Free State. Along this Route are found high density residential housing and student housing which is all private sector driven. Initiatives from the City is to develop non-motorised transport along Park road and Pres Brand linking the Central University of technology and University of the Free State. Alongside this route the Parkwest / Willows Structure Plans are updated to shorten processing of land use applications.

The linkage between the Central University of Technology (CUT) and Willows proved over the years to be a popular route for students and residents in close proximity to the CUT and the CBD and Waterfront. There is also regular interaction between the CUT and the Universitas hospital and the University of the Free State. Based on the above-mentioned was resolved the non-motorised transport projects along;

- Park Road

- Victoria Road

- King Edward Road

- President Brand Street

- Ella Street

All these routes fall within Integration Zone 3 which is characterised by high density residential accommodation and private sector investment. Within this integration Zone is there a further need for additional 10 0000 student accommodation.

Within Integration Zone 3 are also found developments alongside Nelson Mandela Avenue. Along side this route are found the Brandwag social housing flats and several guest houses boutique hotels, hotels, offices,  the University of the Free State and Tempe Army base. Except for the social housing projects are all developments private sector driven like the extention of Mimmosa Mall and linkage with Brandwag Center across Mellville Avenue. The city developed a structure plan for the Brandwag area to shorten approval time for land use applications.

Marginalised Areas

Botshabelo are located 55 km east from Bloemfontein. The urban node was spatially designed along a major access route that runs in a north/south direction through the centre of the area, giving rise to a linear urban form.  This creates a problem to the most southern communities as they need to travel as far as 8 kilometres to access the economic opportunities which have developed more to the northern parts of the town. The area is characterised by an oversupply of school sites and public open spaces. The allocated business sites are not developed, which inhibits the sustainable neighbourhood development and contributes to the movement of people over long distances to the central business area in the north of the area.

- Botshabelo

Botshabelo doesn’t have a strong CBD and commercial activities are spread all over the area. Although provision had been made for a large number of supporting community facilities, most of these remain undeveloped. The area is characterized by an oversupply of school sites and public open spaces.

Botshabelo also includes an industrial park with factories and infrastructure worth R500 million. As such there are presently 138 factory buildings in Botshabelo with a total floor area of 200,000m². Fully serviced stands are available for further development, backed up by adequate supportive services.

The CBD needs to be strengthened through providing incentives to stimulate public and private investment.  Therefor the City developed a CBD Master Plan for the Botshabelo CBD.  The plan consist of a local area plan and a more detailed precinct plan. In the 2015/ 2016  financial year the City developed 147 hawking stalls in the phase 1 of the development which was funded by the ICDG grant. In the 2016 / 2017 financial year the City embarked on phase 2 of the development .

Further developments in Botshabelo was the Jazzman Moghotu Road upgrading and the New Liberty Life Mall done by the private sector .

This is an indication that there was a positive response from the private sector since the capital injection on the new road upgradings by the City and SANRAL on the interchange and N8 .

Further public sector investment will encourage further investment by the private sector.  However further collaboration between the City and DESTEA and FDC is required to encourage further development of the Industriial hub.

The FDC Industrial Park is the most important node for economic development and consist of 138 warehouses with a total floor area of 200 000m² with a rand value of R500 million. Factories manufacture textile, food processing, electrical enclosures, paraffin stoves and minor engineering services. To the east of Botshabelo are located the Supreme Chicken farms with a chicken abattoir located in the FDC Industrial Park.  The current occupancy rate at the node stand at 89, 54 % and employ 6000 people.

The unemployment rate stands at 56 % which result in the huge urban dependency on Bloemfontein.  Approximately 13 000 commuters that commute on a daily basis between Botshabelo and Bloemfontein . Approximately R200 million is annually spent on transport subsidies for bus transport in the MMM area of which the larger part is for bus transport between Botshabelo, Thaba Nchu and Bloemfontein.

Large open spaces (mostly flood plains) separate the different residential areas and ample sites have been planned for public amenities throughout the area. A sports stadium has also been developed next to the Klein Modder River, which runs through the town.  Many residents keep cattle within the urban environment and the open spaces and communal land are grazed extensively. Signs of overgrazing are visible. Towards the south is located a Game Reserve and the Rustfontein Dam with some tourism potential that needs to be explored. In the same area is found a smaller dam with potential for small scale agricultural activities.

Thaba Nchu are located 67 km east from Bloemfontein and has a more scattered development pattern with 37 villages surrounding the urban centre, some as far as 35 kilometres from the closest urban centre. 4 of these villages have recently been formalised.  The area is characterised by vast stretches of communal grazing areas that surround the urban centre. Many residents still keep cattle within the urban area and this creates a problem to residents.

The majority of new urban developments have developed towards the west along Station Road, while the central business district has developed to the east of these extensions.  Again, this leads to some urban communities centred on the urban core to be as far as 8 kilometres from these economic opportunities.  Brand Street link the Thaba Nchu CBD with the N8 towards the south west.

The area has also two industrial areas, one that developed to the west near the railway station and one that developed to the east of the CBD.  The western industrial area was developed along the railway line and has therefore side-line facilities and is the more viable of the two. There are 38 FDC factories with an occupancy rate of 65%.

Thaba Nchu has always been a major service centre to the Eastern Free State with many government departments establishing regional offices in this area.  However, recently many of these offices and amenities have closed down, thus leaving the town crippled in terms of economic investment.

The town has also a very rich cultural history and more emphasis should be put on cultural tourism.  The town currently accommodates one of two casinos (Naledi Sun) in the municipal area. Mmabana Cultural Centre is also a cultural resource in this area.

Thaba Nchu stadium is situated opposite Naledi Sun and is a major events stadium in the area.  Selosesha grounds and scattered sports fields supplement this, but all of these facilities need upgrading. A Regional Park was recently completed in Seloshesha.

Public facilities like the sanatorium, the military base, the college and the reformatory school have all closed down in Thaba Nchu.  This leads to fewer visits from outsiders and a decrease in spending in town.  This has contributed to the outflow of factories and businesses.

With the new demarcation the rural towns of Soutpan, De Wetsdorp, Wepener and Van Stadensrus were included in the Mangaung Municipal area. The central locality of the municipal area in relation to the rest of the country ensures that a number of major arterial and access routes transverse the area, of which the N1, N6 and N8 routes are the three national roads that link the municipal area with the rest of the country. Other Road networks amongst other are the N6 to the Eastern Cape via Aliwal North , the R702 to De Wetsdorp, R706 to Jagersfontein , R64 to Warrenton, R700 to Bultfontein  and the R 30 to Verginia / Welkom.

The various road networks not have any economical value and are static urban rural linkages. The road networks that have more potential for economic development is the N8 and the N1. In the 2016/ 2017  the City embarked on a programme to formalise the following areas all located in marginalised areas. All of the developments are in the planning phase.

| AREA | CONSULTANT APPOINTED | DESCRIPTION OF AN APPLICATION | NUMBER OF SITES |
| --- | --- | --- | --- |
| 1. Mathlaranthleng | Yes | TOWNSHIP ESTABLISHMENT | ±3500 |
| 2.Farm Botshabelo West | Yes | TOWNSHIP ESTABLISHMENT | ±2000 |
| 3. Erf 1124 Botshabelo L | Yes | AMENDMENT OF THE GENERAL PLAN | ±575 |
| 4. Bloemside 5 )Farm Rdenbeck) | Yes | TOWNSHIP ESTABLISHMENT | ±2400 |
| 5. Bloemside 9 and 10A and B | Yes | Amendment of the approved township layout | 4256 |
| 6. Ratau | Yes | AMENDMENT OF THE GENERAL PLAN | ±1000 |
| 7. Lourier park | Yes | Township establishment | ±2000 |

Informal Settlements

| Ward | Map ID | Settlement Name | Township Status | No. of erven | Planned Action |
| --- | --- | --- | --- | --- | --- |
| 45 | I | Bloemside 9 &10 | Township approved subject to conditions | 4200 | In-situ upgrading |
| 46 | F | Bloemside Phase 4 (Sonnerwater) | Land Surveying to be completed | 91 | In-situ upgrading |
| 4 | N | Kgatelopele | Awaiting approval from Land Use Advisory Board | 80 | In-situ upgrading and relocation |
| 10,18,12 | K | Kgotsong/ Caleb Motshabi | SG plans lodged already | 7590 | In-situ upgrading |
| 6,13 | E | MK Square | There is a problem with soil conditions (geo-technical report has shown this) | 490 | Relocation |
| 7 | H | Kaliya Square and Winkie Direko | No township application | 190 | Relocation |
| 6 | B | Saliva Square | No township application | 118 | Relocation |
| 6 | C | Thabo-Mbeki Square | No township application | 41 | In-situ upgrading |
| 6 | A | Jacob Zuma Square | No township application | 69 | In-situ upgrading |
| 6 | D | Magashule Square | No township application | 48 | In-situ upgrading |
| 13 | Q | Rankie Square | No application for township submitted | 20 | Relocation |
| 1 | P | Lusaka Square | No application for township submitted | 23 | Relocation |
| 1 | M | Tambo Square | No application for township submitted | 24 | Relocation |
| 1 | R | Codesa 2 and 3 | No application for township submitted | 15 | Relocation |
| 4 | O | Joe Slovo | No application for township submitted | 50 | Relocation |
|  |  | Settlement Name | Township Status | No of erven | Planned Action |
| 46 | J | Bloemside Phase 7 | Land acquisition completed . Planning commenced | 2500 | In-situ upgrading and relocation |
| 4 | S | Namibia Erf 27921 &27778 | Awaiting township approval | 52 | In-situ upgrading |
| 46 | L | Grassland Phase 4 (Khayelisha) | Land acquisition completed . Planning commenced | 2000 | In-situ upgrading |
| 7 | G | Mkhondo | Feasibility to be undertaken | 80 |  |
| 27 | X | Botshabelo West | Township approved subject to conditions | 3700 | In-situ upgrading |
| 30,29,31,30,34,33,32,29,28,35,38 | Y | Various settlements Botshabelo (H,G.T,L,C,F,K) | Opening of township register underway for 80% of these areas | 1200 | In-situ upgrading |
| 39 | Z | Thaba-Nchu (7 extensions) | Township registers to be opened by DRD. They own this land | 2480 | Township extensions |
| 42 |  | Bultfontein 1 Ext 14 Thaba Nchu |  | 820 |  |
| 43 |  | Motlatla Thaba Nchu |  | 70 |  |
| 40 |  | Extension 27 (Thaba Nchu ) |  | 213 |  |
|  |  | Total |  | 26 164 |  |

| Infill Planning |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Area | Description of application | Number of sites | Status | Submission of application to Cogta | Surveyed |
| - Erf 21092 Grasslands | Subdivision | 4 residential sites | Not yet approved by Cogta | August 2012 | Yes – AAM Geomatics |
| 2.Erf 28561 and 28562 | Consolidation , amendment of the general plan and rezoning | 23 residential sites | Recently approved by Cogta (2017) consent letter sent to the land surveyors | Oct 2014 | Yes – De Waal |
| 3.Erf 37542, 37543 and 375444 Freedom Square | Amendment of the general plan , rezoning , consolidation and subdivision | 8 residential sites | Not yet approved by Cogta | March 2014 | Yes – De Waal |
| 4. Erf 10414 and 10415 | Subdivision and rezoning | 8 residential sites | Recently approved by Cogta (2017) consent letter sent to the land surveyors | Sept 2013 | Yes – De Waal |
| 5. Erf 36502 Freedom Square | Consolidation , amendment of general plan and change of land use | 23 residential sites | Recently approved by Cogta (2017) consent letter sent to the land surveyors | August 2014 | Yes – De Waal |
| 6. Erf 37321 Freedom Square | Amendment of the General Plan and rezoning | 117 residential sites | Not yet approved by Cogta | Jan 2015 | Yes – De Waal |
| 7. Bloemside Phase7 | Proposed township establishment | 1138 residential sites , 5 business , 10 community facility , 20 POS 1 municipal | Not yet approved by Cogta | Sept 2013 | Yes – De Waal |
| 8. Grasslands 4 | Proposed township establishments | 2108 residential sites , 7 business sites 17 community facilities , 2 industrial , 1 municipal and 19 public open space | Not yet approved by Cogta | Sept 2013 | Yes- De Waal |
| 9.Erf 10776 Bloemside Phase 5 | Subdivision and rezoning | 10 sites | Recently approved by COGTA– consent letter sent to the land surveyors | December 2013 | Yes – De Waal |
| 10. Erf 28747 Chris Hani | Amendment of the general plan, subdivision and rezoning |  | Recently approved by COGTA– consent letter sent to the land surveyors | February 2015 | Yes – Setati |
| 11.Erf 5975 Bloemside | Amendment of GP, Subdivision and Rezoning | 117 residential erven | Not yet approved by COGTA | February 2015 | Yes- De Waal |

| Infrastructure Upgrading of Informal settlements |  |  |  |  |
| --- | --- | --- | --- | --- |
| Metro area | Location | No. of H/S | Project scope | Budget |
| Bloemfontein | Lourierpark | 400 sites | Internal sewer reticulation and toilet top structure | R22,5m |
| Bloemfontein | Khayelitsha (Grassland 4) | 2 500 |  | R10m |
| Botshabelo | Section M & E | Sect M (808): 58 (1758): 41 Sect E (1905): 36 |  | R6m |
| Botshabelo | Section L | 500 |  | R8m |
|  |  | Total H/S: 3 535 | Total budget: R46,5m |  |

Table C3.5: Time frame and programme for implementation of Informal settlement upgrading

A more detailed list of the informal settlements that are currently being upgraded in relation to those that need to be relocated, are listed in in Annexure E, whilst they are also indicated on Plans 4A and 4B, attached hereto.

In order to achieve the objectives in relation to the above programme it would be necessary to allocate at least 10% of the USDG budget annually towards informal settlement upgrading.

Social Housing Project

The Brandwag social housing project is located in Integration Zone 3 within the University precinct

Phase II

- 341 unit have been completed i.e. 68% progress

- 154 units awaiting evictions

- Occupation is at 96%

- Long never-ending legal eviction process is a major challenge which has a ripple effect on other challenges like technical, contractual and financial liabilities.

Phase III

- The project commenced in 2015 and the anticipated completion (practical) date is 30 March 2017.

- Three blocks are over 93% completion with 106 units.

- The average overall completion is at 88.92%.  Phase III Images of the construction phase of the Brandwag project.

Growth Nodes

| Local Area | Commercial Node | Industrial Node | Project | Budget | Source | Project Cycle |
| --- | --- | --- | --- | --- | --- | --- |
| Botshabelo | CBD |  |  |  |  |  |
| Thaba Nchu | CBD | Agri Village |  |  |  |  |
| Bloemfontein | Zooland |  |  |  |  |  |
|  |  | Hamilton |  |  |  |  |
|  |  | Transwerk Hamilton Industrial |  |  |  |  |

B2 Local Area Planning

In the southern integration zone 1 Vista Park 1 and 2 with Hillside view have the objective to Integrate southern suburbs of Fleardal and Fauna with Rocklands and Blomanda. The Hamilton Industrial Area was viewed as barrierline but now serve as a prime area of employment in close proximity of the people in the neighbouring suburbs of Batho location, Botshabela , Roacklands  and future suburbs  Hillside View , and Vista Park 2 and 3.

Local Area Planning was also done around the Botshabelo CBD with the clear objectives to present interventions to bring an economic turnaround in the area concerned.

Waaihoek Precinct

The Waaihoek precinct plan is a local area plan with the specific intent to bring about urban renewal to the south eastern quadrant of the Bloemfontein CBD which is in serious decline since 1994. There was verious interventions by the city to improve conditions in this part of the city. Previous interventions in the area is :

- The intermodal facility – PTIG funds

- St Georges Street road upgrade – USDG

- Harvey Road upgrade – USDG

- Russel Square long distance Taxi Rank – PTIG funds

- Weslyan Church renovations – Provincial Gov

B2.2 Zooland

The Zooland is centrally located towards the northwestern part of the Bloemfontein CBD and is 14.5ha in extent. The site is located on the Erf 18/ 26408 within the Integration Zone 3 and on the phase 1 IPTN route. The land is earmarked for mixed land use development.

The IPTN route 1 pose to be the most viable route and various projects already took off or are completed for example NMT projects that are completed during 2010 like Elizabeth Street and Selbourne Avenue which link to the north western part of the Bloemfontein CBD with the older south eastern part of the CBD.

Along phase 1 are also various high density developments which is ideal to make the route more viable. Along Maphisa Road is Dark and Silver City ( CRU,s). On Nelson Mandela is the Brandwag Social Housing Projects. Various opportunities exist in the Waaihoek precinct area close to the Intermodal and the Railway Station. The Hamilton Industrial Area pose to be ideal for job creation in close proximity to Batho,  Phahameng and Rocklands. Various well established manufacturing plants are found in Integration Zone 1 more in particular Hamilton Industrial amongst other Climax windpumps , Strado trailer manufacturing , SA Truck Bodies , Macsteel , Cocal Cola Depot, South African Breweries. The City strategy is to strengthen industrial nodes amongst other ;

- Hamilton

The Hamilton Industrial area is located within range of 800m from the phase 1 IPTN route and OR Tambo Arterial .

The Transwerk is the second  largest heavy Industrial site in the Free State with capacity to manufacture locomotives , manufacture and   refurbish rail wagons. However  the factory is in serious decline due to lack of support from National government. The total developable area on Erf 1/ 654 also called Transwerk Industrial site is 83 ha in extent with excess routes from Rudolp Greyling  and N8.

B3 Project Preparation

B4 Institutional  Arrangements and Operational Budget

Budget Allocation/Breakdown:

Total Infrastructure Allocation for 2016/2017 is R 80,142,000.00

| NO.: | PROJECT | PROJECT VALUE | 2016/2017 COST | 2017/2018 |
| --- | --- | --- | --- | --- |
| 1 | NMT PRIORITY WORKS 1 | R 24,344,979.39 | R 24,344,979.39 |  |
| 2 | IPTN PHASE 1B – FORT HARE | R 44,542,000.00 | R 44,542,000.00 |  |
| 3 | IPTN PHASE 1A - MAPHISA | - | R 4,600,000.00 |  |
| 4 | IPTN PEDESTRIAN BRIDGE | R 32,412,400.88 | R 6,655,020.61 |  |
|  |  |  | R 80,142,000.00 |  |

2016/2017 NMT Projects:

| NO.: | STREET | NMT WORKS | PATHWAYS LIGHTING | TOTAL |
| --- | --- | --- | --- | --- |
| 1 | Park Road | R 1,822,390.51 | R 980,000.00 | R 2,802,390.51 |
| 2 | Victoria Road | R 4,445,489.29 | R 1,120,000.00 | R 5,565,489.29 |
| 3 | King Edward | R 6,441,072.26 | R 2,100,000.00 | R 8,541,072.26 |
| 4 | Ella Street | R 1,336,543.47 | R 1,120,000.00 | R 2,456,543.47 |
|  |  | R 14,045,495.53 | R 5,320,000.00 | R 19,365,495.53 |
| Civil Engineering Fee @ 10% |  |  |  | R 1,404,549.55 |
| Electrical Engineering Fee @ 11% |  |  |  | R 585,200.00 |
| Total Project Cost |  |  |  | R 21,355,245.08 |
| VAT @ 14% |  |  |  | R 2,989,734.31 |
| TOTAL |  |  |  | R 24,344,979.39 |

| NO.: | DESCRIPTION | TOTAL |
| --- | --- | --- |
| 1 | Pedestrian Bridge – Cable Stayed Estimate | R 21,621,240.00 |
|  | Total | R 21,621,240.00 |
| Civil Engineering Fee @ 15% |  | R 3,243,186.00 |
| Quantity Surveyor Fee @ 6% |  | R 1,297,247.40 |
| Architect Fee @ 10.5% |  | R 2,270,230.20 |
| Total Project Cost |  | R 28,431,930.60 |
| VAT @ 14% |  | R 3,980,470.28 |
| TOTAL |  | R 32,412,40.88 |

The CIDB grading requirement for this project would between 4CE (Civil Engineering) category and 6 CE, broken down as follows:

| CIDB Grading | Number of Contractors |
| --- | --- |
| 4 CE or 3 CEPE | 4 |
| 5 CE or 4 CEPE | 1 |
| 6 CE or 5 CEPE | 1 |

C Intergovernmental Project Pipeline

C1 Intergovernmental pipeline

| Prioritised projects to each of the 3 spatial targeting categories High level cost estimates for all projects |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Integration Zone | Project Description | Municipal Budget | Provincial Budget | Source | Project Cycle |  |  |
| Integration Zone 1 | Maphisa Road 1 | x |  | USDG |  |  |  |
|  | Maphisa Road 2 | x |  | USDG |  |  |  |
|  | Silver City |  | x | HSDG |  |  |  |
|  | Dark City |  | x | HSDG |  |  |  |
| Intergration Zone 2 | Airport Node | x |  | Own |  |  |  |
| Intagration Zone 3 | NMT projects | x |  | NDPG |  |  |  |

C2 Institutional Arrangements and Operating Budget

| Leadership , good governance and planning | Intergovernmental project implementation agreements signed between municipality and provincial gov . |
| --- | --- |
| Intersectoral municipal coordination and consultation with PG , SOE and National Departments responsible for asset creation and service delivery directly to the public |  |
| Risk mitigation strategies | Cash flow management , impacts on project completion and extention of time . Beneficiary management . Lack of a maintenance plan and maintenance budget |
| Operating budget implications | Did not budget for maintenance , |

| D1 Spatial Budget Mix |  |  |  |
| --- | --- | --- | --- |
| High level allocation of capital budget to each of the 3 spatial categories in term of the total capital budget from all the funding sources |  |  |  |
| Integration Zone | Project | Source | Budget |
| Integration Zone 1 |  |  |  |

| Integration Zone 1 | Project | Source | Total Budget | Project Cycle |  |  | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | 2017/ 2018 | 2018/ 2019 | 2019/ 20120 |  |
|  | NMT | PTIG |  |  |  |  |  |
|  | Maphisa Road 1 and 2 | PTIG |  |  |  |  |  |
|  | Vereeniging Ext Bridge | USDG |  |  |  |  |  |
|  | Pedestrian Walkways | NDPG | R10 488 682 | R10 488 682 |  | R0 |  |
|  | Pocket Park (Waaihoek) | NDPG | R 11 204 205 | R 11 204 205 | R 0 | R 0 |  |
|  | Greening of spruit (Waaihoek) | NDPG | R 5 808 302 | R 5 808 302 | R 0 | R 0 |  |
|  | Walkway Fanmile | NDPG | R 10 607 871 | R 10 607 871 | R 0 | R 0 |  |

| Integration Zone 2 | Project | Source | Total Budget |
| --- | --- | --- | --- |
|  | Airport Node Phase 1 | Loan |  |
|  | N8 Road Construction | SANRAL |  |
|  | Race Way Development Phase 1 and 2 | Private sector (Old Mutual) |  |
|  | Buitesig Bridge (Waaihoek) Phase 1 | NDPG |  |
|  | Buitesig N8 upgrade |  | R79 576 609 |
|  | Buitesig Bridge |  | R 320 405 075 |
|  | Buitesig East End Link |  | R121 878 657 |
|  | Bridge Total with Link Roads |  | R521 860 342 |

| Integration Zone 3 | Project | Source |
| --- | --- | --- |
|  | Zooland (Commercial /Retail) | PPP |
|  | NMT | PTIG |

| D2 Investment Strategy |  |
| --- | --- |
| Investment strategy to intergovernmental project pipeline | - Incentive base land use management Prosperity is often measured by economic success and a social cohesion that is underpinned by intact moral conscience within a community. To this effect, the municipality is creating more investment opportunities in a conducive and safe environment resulting from a well-coordinated land use management system. |

| D3 Institutional Arrangements and Operating budget |  |  |
| --- | --- | --- |
| Leadership good governance and planning |  |  |
| Intersectoral municicpal coordination and consultation with provincial government , SOE, and National gov Departments responsible for asset creation for ervice delivery directly to the public |  |  |
| Risk mitigation strategies |  |  |
| Operating budget implications |  |  |

E . Implementation

## Land release and development implementation strategy

The current land release programme is regarded as the largest and most bold land development programme in the province since 1994.  The programme will ensure the release of more than 30 000 hectares of land, creating more than 45 000 employment opportunities and ensure phenomenal growth in the construction industry.  It will also create major downstream benefits in other sectors of the economy.

The land release programme is approached from both a long term- and medium term perspectives.

The long term approach is focussed on correcting the imbalances of the past through poverty alleviation, integration of the urban fabric and long term economic growth. This approach includes the following;

- Eight land parcels for sustainable human settlements

- Land acquisition for BNG projects

The medium term approach is more focussed on accelerated land release, optimal use of infrastructure, capitalizing on investment and generating revenue. These include;

- Land for economic investment

    - Eight land parcels for sustainable human settlement (GAP Market)

Various Portions of land owned by the Municipality and falling within the urban edge have been identified to be integrated successfully within the existing urban fabric.  These land parcels are strategically located between the affluent and poor parts of the city and therefore presenting opportunities for integrating the city spatially, socially and economically to also break the racial barriers created under the “apartheid” regime. These land parcels are mainly meant to drive integrated development in the city by making available 13 000 housing opportunities for the GAP market.

Eight land parcels have been identified to provide sustainable human settlements to the GAP market over the medium term, as depicted in the table below, and also indicated on Plan 5 attached hereto.

Table C3.6: Land Parcels earmarked for the GAP Market

| Map No. | Land Parcel | Size (ha) | Land Use | Development Status |  |  |  | Output |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Planning | Services | Housing | Tenure | No Units | Density |
| 1 | Cecelia 2532 | 155 | Vacant | No | No | No | No | 1900 | 12.26 |
| 2 | Brandkop Race Track (BFN 654) | 140 | Vacant | No | No | No | No | 1100 | 7.86 |
| 3 | Pellissier Infill development | 22 | Vacant | Yes | Partly | No | No | 200 | 9.09 |
| 4 | Brandkop 702 (BFN 654) | 285 | Vacant | Yes | No | No | No | 2700 | 9.47 |
| 5 | Vista Park 2 (BFN 654), | 155 | Vacant | Yes | No | No | No | 3397 | 21.92 |
| 6 | Vista Park 3 (BFN 654), | 131 | Vacant | Yes | No | No | No | 2620 | 20.00 |
| 7 | **Hillside (Farm Rocklands 684) | 85 | Vacant | Yes | Phase 1 | Construction Commenced | No | 920 | 10.82 |
| 17 | Sunnyside 2620 | 700 | Vacant | Yes | No | No | No | 200 | 2.86 |
|  | TOTALS | 1043 |  |  |  |  |  | 13037 | 12.5 |

Note: ** Portion of Hillside also included under BNG land parcels

The 8 land portions identified for the GAP market will yield a total of 13 000 housing opportunities at an average density of 12,5 units per hectare.

Three of these land parcels i.e. Hillside View, Vista Park 2 and Vista Park 3 are currently being developed for mixed land-use initiatives by development partners to accommodate high-income households, households in the gap market and marginalised households, all integrated into a single development. These developments are at advanced stages and a new District Hospital will also form part of the new development of Vista Park 3.

The City is in the process  to formulate townships  for mixed land-use developments in respect of three other remaining land parcels i.e. Cecilia, Brandkop and the Airport Node. The challenge to the metropolitan municipality is to ensure the long term financial sustainability of the developments which will improve the financial sustainability of the metro.

E 2 . Procurement Approach

The strategic land parcels are currently in ownership of the Municipality therefore procurement of land is more directed in acquisition of land in the marginalised areas and for commonages.

| E3 Institutional Arrangements and Operating Budget | Leadership , good governance and planning | ## Institutional arrangements for capital programme management Budgeting Process The projects selected to be implemented are budgeted as accurately as possible to be included on the Draft Capital Budget. The Finance Department is responsible to verify the Draft Budget against the funds available. Budget meetings will follow to do the necessary adjustment and to finalise the Capital Budget. Tender Evaluation Once the budget has been approved, projects are put out tender. Guidelines are followed as set out in the municipality’s Procurement Policy. The Supply Chain Management process is followed to evaluate the tenders. Members of the Supply Chain Unit verify the validity of the tenders and the consultants compile an evaluation report according to rules as prescribed by municipal officials, within the requirements of the MFMA. The Bid Evaluation Committee strives to succeed in the following key objectives: - Quality in service delivery - The spreading of work in a fair and professional manner - The accommodation of emerging service providers Implementation of Projects During the implementation of projects the consultants are responsible for project management and quality control, monitored by municipal officials. All stakeholders are involved by means of technical meetings, project steering committee meetings and monthly site meetings. The community is represented by ward councillor’s, CLO’s and project steering committee members. It is expected of consultants to do full time supervision on site and to give accurate feedback on progress, expenditure, challenges, job creation, etc. Progress reports are submitted on a monthly basis. The key objectives of project implementation are: - To complete the projects within the required timeframe’s; - To complete the projects not exceeding the budgeted amounts; - To complete the projects to the standards required; - To apply labour intensive construction methods as far as possible. ## Supply chain managements and procurement plan ## Compliance The MMM has established a Supply Chain Unit in line with the internal Supply Chain Management (SCM) Policy. The head of the unit is a general manager, who reports to the Chief Financial Officer. Delegated Authority Section 79 and 106 of the MFMA empower the Accounting Officer of MMM to delegate decision-making powers to officials. The following should apply to acquisition of goods and services and the disposal and letting of assets: - All delegations must be in writing; - No supply chain management duties or powers may be delegated or sub-delegated to a person who is not an official of the Municipality or to a committee which is not exclusively composed of officials of the Municipality. SCM Procedure The calling for tenders to secure supplies of goods and services is an integral part of SCM, as legislation compels public institutions to procure goods and services through this process. A thorough knowledge of the different phases of the tendering process and the accompanying procedures is therefore necessary to ensure that public officials procure goods and services timeously and according to their requirements. In line with the MFMA, the Accounting Officer has approved the Bid Committees. The Municipality ensures that the tender process is fair, transparent and equitable and cost effective to all parties. More specifically it will: - Clearly separate its role as a purchaser from that of a provider of services; - Produce tender documents, which clearly specify MMM’s required services to allow bidders to bid for and price their work accurately; - Package work put to tender in a manner which encourages competition and the best outcome for residents and ratepayers; - Actively discourage improper tendering practices such as collusion, misrepresentation, and disclosure of confidential information; - Require any conflict to interest to be disclosed immediately. |
| --- | --- | --- |
|  | Intersectoral municipal and consultation with PG , SOE and National Departments responsible for asset creation for service delivery directly to the public |  |
|  | Risk mitigation strategies |  |
|  | Operating budget implications |  |
|  | City Support Implementation Plan |  |

## E1 Land release and development implementation strategy

The current land release programme is regarded as the largest and most bold land development programme in the province since 1994.  The programme will ensure the release of more than 30 000 hectares of land, creating more than 45 000 employment opportunities and ensure phenomenal growth in the construction industry.  It will also create major downstream benefits in other sectors of the economy.

The land release programme is approached from both a long term- and medium term perspectives.

The long term approach is focussed on correcting the imbalances of the past through poverty alleviation, integration of the urban fabric and long term economic growth. This approach includes the following;

- Eight land parcels for sustainable human settlements

- Land acquisition for BNG projects

The medium term approach is more focussed on accelerated land release, optimal use of infrastructure, capitalizing on investment and generating revenue. These include;

- Land for economic investment

    - Eight land parcels for sustainable human settlement (GAP Market)

Various Portions of land owned by the Municipality and falling within the urban edge have been identified to be integrated successfully within the existing urban fabric.  These land parcels are strategically located between the affluent and poor parts of the city and therefore presenting opportunities for integrating the city spatially, socially and economically to also break the racial barriers created under the “apartheid” regime. These land parcels are mainly meant to drive integrated development in the city by making available 13 000 housing opportunities for the GAP market.

Eight land parcels have been identified to provide sustainable human settlements to the GAP market over the medium term, as depicted in the table below, and also indicated on Plan 5 attached hereto

Table C3.6: Land Parcels earmarked for the GAP Market

| Map No. | Land Parcel | Size (ha) | Land Use | Development Status |  |  |  | Output |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Planning | Services | Housing | Tenure | No Units | Density |
| 1 | Cecelia 2532 | 155 | Vacant | No | No | No | No | 1900 | 12.26 |
| 2 | Brandkop Race Track (BFN 654) | 140 | Vacant | No | No | No | No | 1100 | 7.86 |
| 3 | Pellissier Infill development | 22 | Vacant | Yes | Partly | No | No | 200 | 9.09 |
| 4 | Brandkop 702 (BFN 654) | 285 | Vacant | Yes | No | No | No | 2700 | 9.47 |
| 5 | Vista Park 2 (BFN 654), | 155 | Vacant | Yes | No | No | No | 3397 | 21.92 |
| 6 | Vista Park 3 (BFN 654), | 131 | Vacant | Yes | No | No | No | 2620 | 20.00 |
| 7 | **Hillside (Farm Rocklands 684) | 85 | Vacant | Yes | Phase 1 | Construction Commenced | No | 920 | 10.82 |
| 17 | Sunnyside 2620 | 700 | Vacant | Yes | No | No | No | 200 | 2.86 |
|  | TOTALS | 1043 |  |  |  |  |  | 13037 | 12.5 |

Note: ** Portion of Hillside also included under BNG land parcels

The 8 land portions identified for the GAP market will yield a total of 13 000 housing opportunities at an average density of 12,5 units per hectare.

Three of these land parcels i.e. Hillside View, Vista Park 2 and Vista Park 3 are currently being developed for mixed land-use initiatives by development partners to accommodate high-income households, households in the gap market and marginalised households, all integrated into a single development. These developments are at advanced stages and a new District Hospital will also form part of the new development of Vista Park 3.

In addition, the MMM is in process to formalise townships  for mixed land-use developments in respect of three other remaining land parcels i.e. Cecilia, Brandkop and the Airport Node. The challenge to the metropolitan municipality is to ensure the long term financial sustainability of the developments which will improve the financial sustainability of the metro.

| F . Urban Management |  |  |
| --- | --- | --- |
| F1 Urban Management | Precinct management approach for Integration zone precincts and Growth Nodes |  |
|  | Key land use management interventions Private sector investment approach , including the alignment and restructuring proposals for incentives | Incentive base land use management Prosperity is often measured by economic success and a social cohesion that is underpinned by intact moral conscience within a community. To this effect, the municipality is creating more investment opportunities in a conducive and safe environment resulting from a well-coordinated land use management system. |
|  |  | Curbing Urban Sprawl As part of the pillars towards transformation, the MMM has adopted the use of the “smart growth” or urban edge instrument to curb outward growth or urban sprawl. This instrument is used to discourage any township development outside the edge and it encourages optimal usage of existing infrastructure to achieve urban efficiency and also to encourage a more compact and integrated urban form and structure. This development approach has been adopted in the three urban centres of the MMM with clearly defined urban edge, which does not allow developments beyond the borders of the urban edge. |

F2 Strengthening alignment of public transport and housing plans

In accordance to the IPTN demand analysis was found that the phase 1 route identified as the route with the highest demand. The second route link the CBD with the south eastern suburbs and informal settlements along the Dr Belcher and De Wetsdorp Road . The route with the 3 rd highest demand is towards the University and Langenhoven Park. The brandwag social housing project is on the phase 1 IPTN route and in the University precinct. The DARK AND Silver City Projects are on the Maphisa Road portion of phase 1 public transport route .

The suburbs of Batho and Roacklands are within 800- 1000m from neighbouring places of employment in Hamilton , Oranjesig and East End .

F5 Institutional Arrangement and Operating Budget

Linkage between municipal service delivery and precinct management entities

| G Institutional Arrangements and Operating Budget |  |  |
| --- | --- | --- |
| G1 Cross Cutting Institutional Arrangements | Institutional arrangements that do not form part of a specific BEPP section |  |
|  | Highlighting the linkages between institutional arrangements for specific BEPPP sections and the implications thereof |  |
| G2 Consolidated Operating Budget | High level description of the operating budget with specific reference to the BEPP sections |  |

| H . Reporting and Evaluation |  |  |
| --- | --- | --- |
| H1 . Reporting and Evaluation | Consolidation of all the individual BEPP sections into a Theory of change |  |
|  | Reporting on the actuals from the previous BEPP |  |
|  | B E Indicators |  |

| Annexure 1: Format for Built Environments Outcomes Indicators and Targets |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Indicator Name | Indicator Code | Baseline year | Baseline value | 16/17 data | 17/18 data | 18/19 data | 19/20 data | City contact person | Contact No | E mail | Notes |
| New subsidized units developed in Brownfields developments as a % of all new subsidised units city wide | IC 1 |  |  |  |  |  |  |  |  |  |  |
| Gross residential unit density per hectare within integration zones | IC 2 |  |  |  |  |  |  |  |  |  |  |
| Ratio of housing types in integration zones | IC 3 |  |  |  |  |  |  |  |  |  |  |
| % households accessing subsidy units in integration zones | IC 6 |  |  |  |  |  |  |  |  |  |  |
| Number of all dwelling units witin integration zones that are within 800m of access points to the integrated public transport system as a% of all. | IC 7 |  |  |  |  |  |  |  |  |  |  |
| % change in the value of properties in integration zones | WG 13 |  |  |  |  |  |  |  |  |  |  |
| Value of catalytic projects as listed in the BEPP at financial closure as a % of total MTREF capex budget value | WG 7 |  |  |  |  |  |  |  |  |  |  |
| The budgeted amount of municicpal capital expenditure for catalytic projects contained in BEPP , as a% of the municipal Capital | WG 8 |  |  |  |  |  |  |  |  |  |  |

# INSTITUTIONAL AND FINANCIAL ARRANGEMENTS

## Institutional arrangements for sector integration

The City of Mangaung is committed to providing effective service delivery to its communities and for this purpose has structured its administration into seven directorates, as indicated in the diagram below;

# Diagram E1.1: Organisational Structure of MMM

The Office of the Municipal Manager provides the momentum of the administration and integrates all the disparate components of the Municipality.

The main thrusts for sector integration are to;

- facilitate ring-fencing of the functions associated with provision of services for proper costing and to enhance effective service delivery;

- build capacity to ensure effective integrated planning and coordination of key projects, especially those that are grant funded; and

- Implement a service delivery performance monitoring and evaluation function, in line with the national and provincial government initiative.

In addition to the above directorates, the Office of the City Manager is further capacitated with two significant strategic functions, namely the Operations unit and the Organisational Planning and Performance Monitoring unit. These functions support the City Manager in the compilation of the IDP, SDBIP, and in ensuring that governance systems are in place to manage and track institutional performance.

## Institutional arrangements for capital programme management

    - Budgeting Process

The projects selected to be implemented are budgeted as accurately as possible to be included on the Draft Capital Budget.  The Finance Department is responsible to verify the Draft Budget against the funds available.  Budget meetings will follow to do the necessary adjustment and to finalise the Capital Budget.

    - Tender Evaluation

Once the budget has been approved, projects are put out tender.  Guidelines are followed as set out in the municipality’s Procurement Policy.  The Supply Chain Management process is followed to evaluate the tenders. Members of the Supply Chain Unit verify the validity of the tenders and the consultants compile an evaluation report according to rules as prescribed by municipal officials, within the requirements of the MFMA.

The Bid Evaluation Committee strives to succeed in the following key objectives:

- Quality in service delivery

- The spreading of work in a fair and professional manner

- The accommodation of emerging service providers

    - Implementation of Projects

During the implementation of projects the consultants are responsible for project management and quality control, monitored by municipal officials.  All stakeholders are involved by means of technical meetings, project steering committee meetings and monthly site meetings.  The community is represented by ward councillor’s, CLO’s and project steering committee members.

It is expected of consultants to do full time supervision on site and to give accurate feedback on progress, expenditure, challenges, job creation, etc.  Progress reports are submitted on a monthly basis.

The key objectives of project implementation are:

- To complete the projects within the required timeframe’s;

- To complete the projects not exceeding the budgeted amounts;

- To complete the projects to the standards required;

- To apply labour intensive construction methods as far as possible.

## Supply chain managements and procurement plan

    - Compliance

The MMM has established a Supply Chain Unit in line with the internal Supply Chain Management (SCM) Policy.  The head of the unit is a general manager, who reports to the Chief Financial Officer.

    - Delegated Authority

Section 79 and 106 of the MFMA empower the Accounting Officer of MMM to delegate decision-making powers to officials.  The following should apply to acquisition of goods and services and the disposal and letting of assets:

- All delegations must be in writing;

- No supply chain management duties or powers may be delegated or sub-delegated to a person who is not an official of the Municipality or to a committee which is not exclusively composed of officials of the Municipality.

    - SCM Procedure

The calling for tenders to secure supplies of goods and services is an integral part of SCM, as legislation compels public institutions to procure goods and services through this process.  A thorough knowledge of the different phases of the tendering process and the accompanying procedures is therefore necessary to ensure that public officials procure goods and services timeously and according to their requirements.

In line with the MFMA, the Accounting Officer has approved the Bid Committees.

The Municipality ensures that the tender process is fair, transparent and equitable and cost effective to all parties.  More specifically it will:

- Clearly separate its role as a purchaser from that of a provider of services;

- Produce tender documents, which clearly specify MMM’s required services to allow bidders to bid for and price their work accurately;

- Package work put to tender in a manner which encourages competition and the best outcome for residents and ratepayers;

- Actively discourage improper tendering practices such as collusion, misrepresentation, and disclosure of confidential information;

- Require any conflict to interest to be disclosed immediately.

## Partnerships

The Municipality is aware that the desired future is only possible if programmatic partnerships are forged with all stakeholders, given the finite resources at the disposal of state and the absolute necessity of yielding maximum impact through collaboration. Vertical alignment with National and Provincial Government is critical for maximizing this developmental impact.

The following provides a summary of the financial commitment of Provincial Government departments in terms of projects located within Mangaung.  A more detailed breakdown of the various projects is reflected in Annexure M.

Table E4.1:  Summary of Partnership Programmes

| DEPARTMENT | MTREF |  |  |
| --- | --- | --- | --- |
|  | 2014/15 | 2015/16 | 2016/17 |
| Police Roads and Transport | R 30 000 | R 0 | R 0 |
| Public Works | R 41 691 000 | R 92 372 000 | R 88 873 000 |
| DETEA | R 5 500 000 | R 7 000 000 | R 8 000 000 |
| Human Settlement | R 593 997 029 | R 0 | R 0 |
| Department of Energy | R 26 315 789 | R 20 175 438 | R 22 807 018 |
| Water Affairs | R 4 000 000 | R 0 | R 0 |
| Department of Health | R 141 814 900 | R 112 260 000 | R 0 |
| Social Development | R 4 000 000 | R 0 | R 0 |
| TOTAL ALL DEPARTMENTS | R 817 348 718 | R 231 807 438 | R 119 680 018 |

Additional Partnerships with National Departments and parastatals are as follows;

Table E4.2:  Additional Partnerships

| Area of Concern | Partner |
| --- | --- |
| VIP Eradication | DWAF |
| Waste water | Bloem Water |
| Raw water supply | DWAF |
| Electricity | ESKOM |
| Underutilized rail transport | PRASA |
| Dormant airports | ACSA |
| Economic Growth | DED, DTI, DRDLA |
| Informal Settlements | NDHS |
| N8 Corridor | SANRAL |
| Agri Village | DDLR |
| Waaihoek | NDPG |

## Project and programme values per sector

Refer to tables A5 and SA6 forming part of Annexure B.

    - Capital Budget Expenditure by Vote

The draft proposed capital budget expenditure for the Metro is set at R 4,315 billion for the MTREF period.  Table C5 below gives an outline of the budget amounts per vote.  The proposed multi-year expenditure appropriation is R 3,359 billion for the MTREF period with a bias towards new infrastructure development and economic development catalyst projects.  The proposed single year expenditure amounts to R 959,595 million, with the biggest benefactor being engineering services at R 629,663 million.

See Table C5 (A5) forming part of Annexure B

- Multi-Year expenditure appropriation

- Single-Year expenditure appropriation

    - Capital Expenditure by Standard Classification

The proposed budget by standard classification is an outline in Table C5 (Annexure B).  Economic and environmental services has grown by 184,11% in the 2014/15 budget year to R 516, 620 million when compared to the 2013/14 allocation of R 181,837 million. Planning and Development being the biggest benefactor of the allocation.

See Table C5 (A5) forming part of Annexure B

Capital expenditure : Standard Classification

## Project and programme values per integration zone

The table below gives an outline in which the category of the fixed asset register is likely to be impacted by the proposed MTREF capital budget expenditure.  The major component of spending is in the municipal infrastructure area.

Table E6.1: Project and programme values per integration zone

## Project and programme values per network element

Refer to table SA36 forming part of Annexure B.

## Non-Infrastructure interventions

The non-Infrastructure interventions for the MTEF period is indicated in the table below and comprise various types of equipment.  From the amounts it can be seen that the non-infrastructure interventions represent 10.02%, 9.87% and 10.09% of the total budgets for the respective years.

Table E8.1: Non Infrastructure interventions

## Grant Application and allocations

The draft capital expenditure budget is R 4,052 billion for the MTREF period.  The municipality requires R 4,052 billion to fund the proposed capital expenditure budget for the MTREF period.  Funding from the government continues to be the anchor for the capital budget funding at 55,13% (R 2,234 billion) - (subject to DORA confirmation).  The municipality envisages approaching the funds market for an additional R 600 million, for specific projects aimed at boosting economic development activities within the metro area.  The envisaged borrowings amount to R 725,03 million for the MTREF period.  Internal generated funds for the MTREF period amounts to R 1,093 billion.

Table E9.1: Funding sources for capital budget

Also refer to the detail Capital budget for the status of different grants by programme and project.

CLOSING REMARKS AND RECOMMENDATION

The document reflects the current status of the Built Environment of Mangaung and also aims to provide the strategies required to bring about spatial transformation of the city to ensure long term sustainability and prosperity to all inhabitants. It is recommended that this Mangaung BEPP plan for 2014/2015 be approved by the National Department of Treasure to give effect to the implementation of the ICDG, with the view to improving the overall performance of the Mangaung Metro Municipality.